KATWE NOOR S.S. STAFF SACCO

P.O Box 216360 Kampala Tel: +256754306496

Email: katwenoorssstaffsacco@gmail.com

MINUTES OF THE EMERGENCY MEETING HELD ON 23RD, FEBRUARY, 2026 AT KATWE NOOR SS

Agenda

Opening Prayer

Opening remarks from chair

Review of previous minutes

Brief from technical team

Resolution on way forward

AOB

Closing remarks and adjournment

Attendance

- Members Present:

Mpagi Yusuf

Rabia Abdallah

Danson Musinguzi

- Members in Attendance:

Mpungu Ahmed

Bbira Bbosa

MINUTE 01 – 23RD FEBRUARY, 2026: OPENING PRAYER

The meeting opened with a prayer led by Madam Rabia Abdallah, who prayed for unity, accountability, and prudent decision-making.

MINUTE 02 – 23RD FEBRUARY, 2026: OPENING REMARKS FROM CHAIRPERSON

The Chairperson welcomed members and explained that the meeting had been convened following the SACCO site visit to the rental project in Masajja. He emphasized the urgency of making firm resolutions to safeguard SACCO investments and streamline project implementation.

MINUTE 03 – 23RD FEBRUARY, 2026: REVIEW OF PREVIOUS MINUTES

The minutes of the previous consultative meeting were reviewed and adopted.

It was resolved that the member whose application for land use had been approved should be granted permission to utilize the land as agreed.

A formal agreement must be drafted and executed to clearly document all terms, obligations, and responsibilities relating to land use.

Madam Rabia Abdallah reported that she had engaged members regarding mobilization of UGX 24 million required for the project.

It was resolved that a members’ meeting will be convened on 28th March to deliberate on sourcing and mobilization of the required funds.

MINUTE 04 – 23RD FEBRUARY, 2026: BRIEF FROM TECHNICAL TEAM

It was resolved that;

The SACCO shall enter into a new formal agreement with Mr. Bbira Bbosa.

Upon execution of the agreement, the SACCO shall take over the construction of the rental project and directly manage the works to completion.

The takeover process shall involve verification of materials already procured, comparison of completed works against the expected scope, and identification of outstanding works and materials required.

The SACCO shall prepare an independent Bill of Quantities (BOQ) and agree with the beneficiary on deliverables, responsibilities, and transition terms.

All arrangements shall be formally documented to ensure transparency, accountability, and protection of SACCO resources.

MINUTE 05 – 23RD FEBRUARY, 2026: ANY OTHER BUSINESS

The SACCO shall clear the outstanding balance only after receiving photographs of specified family members as previously required for verification purposes.

MINUTE 07 – 23RD FEBRUARY, 2026: CLOSING REMARKS AND ADJOURNMENT

There being no further business, the meeting was adjourned at 4:3O PM by a word of prayer by Danson Musinguzi

Prepared by:

Secretary, Katwe Noor SS Staff SACCO

Approved by:

Chairperson, Katwe Noor SS Staff SACCO